Based on the transcript of Ext - SAS - Reporting delivery (which was transcribed), the key theme is that the customer originally believed the KPI reporting work was nearing completion, but during the workshop it became clear that only a small number of functional reporting areas are fully mapped and that the next sprint(s) will need to focus heavily on completing data mapping, KPI definition, ingestion, modelling and report delivery across multiple business areas. [Ext - SAS...g delivery | Meeting]

Executive Summary for Sprint Planning

Customer Perception

Matt Harrison openly stated that he believed the project was further progressed than it actually is and expected the conversation to move towards future reporting requirements. Instead, it became clear that much of the remaining KPI estate still requires mapping and definition work. [Ext - SAS...g delivery | Meeting]

Immediate Constraint

The primary blocker is not Power BI development.

The primary blockers are:

- KPI definitions

- Source system identification

- Data mapping workshops

- SQL extraction logic

- Source-to-target documentation

- Validation/UAT

You repeatedly explained that once KPI logic is known and source data is available, the existing Gold KPI framework should allow reports to be delivered relatively quickly. [Ext - SAS...g delivery | Meeting]

Recommended Sprint Objective

I would position the next sprint as:

"Complete KPI data acquisition, modelling and dashboard delivery for all remaining SAS functional reporting domains."

Rather than treating it as dashboard development only.

Reporting & KPI Areas Identified

Completed / Near Complete

EHS

Current status:

- Data available

- KPI framework largely built

- Safety Culture data currently being finalised

- Some automation still required

- Additional review with Adam Mellor planned

Outstanding:

- Complete automation

- UAT validation

- Final dashboard sign-off

Requirements inferred from discussion:

- Safety Culture KPIs

- EHS incident metrics

- EHS register integration

- KPI targets vs actuals

- KPI variance calculations

[Ext - SAS...g delivery | Meeting]

Estimating

Status:

- Completed

Potential reporting outputs:

- Estimating KPI dashboard

- Target vs Actual performance metrics

[Ext - SAS...g delivery | Meeting]

SOP

Status:

- Completed

Potential reporting outputs:

- SOP compliance reporting

- KPI monitoring

[Ext - SAS...g delivery | Meeting]

Design

Status:

- Completed

Potential reporting outputs:

- Design performance dashboard

- Design KPI scorecard

[Ext - SAS...g delivery | Meeting]

High Priority August Requirements

These are closest to delivery.

Product Design Dashboard

Rob Samuel described this as virtually complete. [Ext - SAS...g delivery | Meeting]

KPIs explicitly mentioned:

- Drawings completed

- Average lead time

- Customer complaints

- OTIF (Salesforce)

Requirements:

- KPI trends

- KPI target vs actual

- KPI variance calculations

- Department filtering

Data Sources:

- Salesforce

- SiteLine

[Ext - SAS...g delivery | Meeting]

Product Engineering (Bridgend)

Status:

Mapped but not delivered.

Requirements discussed:

- SQL-query driven ingestion

- KPI extraction from SiteLine

- Product Engineering scorecards

Data Source:

- SiteLine

Dependencies:

- SQL queries from Sarah

- Validation sessions

[Ext - SAS...g delivery | Meeting]

Product Engineering (Mable)

Status:

Same approach as Bridgend.

Requirements:

- KPI dashboard

- KPI scorecards

- SiteLine reporting

Dependencies:

- SQL extraction logic

- Validation

[Ext - SAS...g delivery | Meeting]

Manufacturing Reporting Requirements

This feels like one of the major August workstreams.

Manufacturing (Bridgend)

Referenced repeatedly.

Expected KPI areas:

- Plant strategy KPIs

- Manufacturing scorecard

- Production metrics

- Operational performance measures

Dependencies:

- Darren workshops

- Existing scorecard review

[Ext - SAS...g delivery | Meeting]

Manufacturing (Mable)

Expected requirements:

- Production scorecards

- Manufacturing KPI reporting

- Customer complaint links

- Quality metrics

Sources:

- SiteLine

- Salesforce

- EHS

[Ext - SAS...g delivery | Meeting]

Engineering Reporting

Status:

Not started.

Requirements still to be defined.

Discussion suggests:

- Engineering maintenance performance

- Engineering scorecard reporting

- Asset / maintenance metrics

- Potential API integration

Dependencies:

- Darren

- Simon

- Engineering mapping sessions

[Ext - SAS...g delivery | Meeting]

Quality Dashboard

Status:

Not mapped.

Workshop required with Scott McNichol. [Ext - SAS...g delivery | Meeting]

Potential requirements mentioned:

- Internal rework

- Customer quality metrics

- Quality scorecards

- Operational quality KPIs

Likely source systems:

- SiteLine

- Salesforce

This looks like a quick win according to Rob.

[Ext - SAS...g delivery | Meeting]

Procurement Dashboard

Status:

Not mapped.

Requirements still unknown.

Recommended workshop outputs:

- Supplier performance

- Procurement spend

- Delivery performance

- Supplier OTIF

- Open orders

These last items are my suggestions for discovery topics during the workshop rather than explicit requirements from the transcript.

Transcript only confirms Procurement remains unmapped. [Ext - SAS...g delivery | Meeting]

IT Dashboard

This is one of the most clearly defined future reports.

Requirements discussed:

FreshService Integration

Rob confirmed:

- FreshService API required

- Existing reporting already exists

- Existing dashboard could be reused

Potential dashboard content:

- Incidents

- Requests

- SLA compliance

- Ticket volumes

- Ticket trends

Only the FreshService integration and dashboard reuse were explicitly discussed; the KPI examples above are suggestions for workshop discovery. [Ext - SAS...g delivery | Meeting]

Marketing Dashboard

Very important because it introduces manual data.

Workshop concerns:

- Some metrics manually maintained

- SharePoint files likely source

- Possible SEO reports

- Potential Excel-based processes

Requirements still unknown.

Critical questions to answer:

- Which metrics are manual?

- Which files are maintained manually?

- Are files password protected?

- Can they be automated?

Discussion indicates this area may require SharePoint ingestion pipelines and possibly password-protected file handling. [Ext - SAS...g delivery | Meeting]

Finance Reporting

Arguably the first "new scope" area discussed.

Jason Cheung is beginning requirement definition in parallel. [Ext - SAS...g delivery | Meeting]

Known metrics mentioned:

- Debtor Days

- Creditor Days

Dependencies:

- Financial calculation definitions

- Dashboard examples already supplied

Potential Sprint Candidate:

A dedicated Finance KPI model separate from operational scorecards.

[Ext - SAS...g delivery | Meeting]

Cross-Cutting Platform Requirements

These are not dashboards but are work items that absolutely need planning into August.

Gold KPI Framework

You repeatedly described:

- Single KPI table

- KPI metadata

- Source tracking

- Target values

- Actual values

- Variance calculations

- UOM support

This appears to be the backbone of all future reporting. [Ext - SAS...g delivery | Meeting]

SiteLine Expansion

Requirements:

- Onboard additional SiteLine datasets

- Use SQL extracts as first delivery route

- Expand onboarding incrementally

[Ext - SAS...g delivery | Meeting]

SharePoint Excel Automation

Potential sprint items:

- SharePoint shortcuts

- Excel ingestion

- Password protected Excel handling

[Ext - SAS...g delivery | Meeting]

Metadata Framework

You referenced:

- Metadata driven ingestion

- Pipeline orchestration

- Automation

These should be technical stories in the sprint.

[Ext - SAS...g delivery | Meeting]

Recommended August Sprint Backlog

If I were translating this into Sprint Planning with SAS today I'd propose five delivery streams:

Stream 1 – KPI Completion

- EHS completion

- Product Design completion

- Product Engineering completion

- Manufacturing KPI completion

Stream 2 – Discovery Workshops

- Quality

- Procurement

- Engineering

- Marketing

- Finance

Stream 3 – Data Engineering

- SiteLine onboarding

- FreshService integration

- SharePoint ingestion

- Excel automation

Stream 4 – Reporting Delivery

- Product Design Dashboard

- Product Engineering Dashboard

- Manufacturing Dashboard

- EHS Dashboard

Stream 5 – Governance & UAT

- KPI definitions

- Business sign-off

- Test scripts

- UAT execution

- Documentation

Critical Question for SAS This Afternoon

The biggest question that came out of the meeting was:

"What are the mandatory dashboards and KPIs required for go-live, and which ones can move into September?"

Because the transcript shows around 15-16 functional reporting areas being discussed, but only a handful are fully mapped today. Your sprint planning session should therefore focus on prioritising the reporting domains into:

- Must Deliver in August

- Should Deliver in August

- September Phase 2

That prioritisation was not resolved during the meeting and is probably the most important outcome to achieve today.